Project Specification & AI Agent Execution Plan:

StellarPayWall (Project #3)

A High-Throughput HTTP 402 Stellar Micropayment API Gateway & Middleware for API Monetization, Agentic Payments, and Soroban Asset Verification

PURPOSE OF THIS SPECIFICATION: This master document serves as a complete technical blueprint designed to be ingested directly by an AI coding agent (Cursor, Claude Code, etc.) to construct the entire StellarPayWall repository from scratch, populate a 10-issue Wave 10 maintainer backlog, set up CI/CD pipelines, and prepare the project for Drips Wave approval.

# 1. Executive Summary & Ecosystem Value Proposition

Modern distributed software and autonomous AI agent networks rely on API microservices to communicate, compute, and exchange data. However, traditional payment systems impose heavy transaction fees, multi-hop routing latencies, and credit card gateway requirements that make per-request micropayments (e.g., $0.001 per API invocation) cost-prohibitive. StellarPayWall introduces an open-source, lightweight middleware gateway that operationalizes the Web standard HTTP 402 ('Payment Required') code using the Stellar network.

By leveraging Stellar's low transaction costs (10 Stroops or 0.00001 XLM per operation), sub-5-second ledger settlement, and atomic path payments, StellarPayWall enables API providers to monetize endpoints on a pay-per-request basis without intermediary clearinghouses. Furthermore, StellarPayWall seamlessly supports Soroban Asset Contract (SAC) tokens (such as USDC) and off-chain pre-funded payment channels for high-frequency micro-transactions.

For Drips Wave 10, StellarPayWall delivers immediate ecosystem value by solving the micropayment monetization challenge for Stellar developers and AI agent frameworks. The repository is architected with a modular codebase, strict CI/CD linting, and a fully pre-populated 10-issue maintainer backlog mapped directly to Drips point complexity tiers (100, 150, 200 points).

| Key Feature | Ecosystem Impact & Technical Benefit |
| --- | --- |
| HTTP 402 Standard Integration | Returns standardized 402 headers with required payment details (amount, asset, merchant address, nonce) when unauthenticated API calls are received. |
| Horizon & Soroban Verification | Asynchronously validates submitted Stellar transaction hashes or Soroban token transfers via Horizon RPC before releasing API responses. |
| Replay Protection & Redis Cache | Tracks transaction nonces and pre-funded micro-balances in Redis to guarantee zero double-spending and sub-50ms API authorization latencies. |

# 2. Target Technical Architecture (StellarPayWall v1.0)

StellarPayWall is structured as a high-performance Python/FastAPI backend accompanied by lightweight client SDKs (TypeScript and Python) and a Next.js/Tailwind merchant management dashboard. The system consists of three distinct layers:

Layer 1: Gateway & Middleware Layer: Intercepts incoming HTTP requests, evaluates headers (`X-Stellar-Tx-Hash` or `Bearer <payment_token>`), and issues HTTP 402 challenges when payment is required.

Layer 2: Async Verification Engine: Communicates with Stellar Horizon RPC endpoints and Soroban RPC nodes to verify payment ops, asset trustlines, destination addresses, and payment path amounts.

Layer 3: Merchant & Developer Portal: A responsive Next.js dashboard providing API key management, pricing route configuration, real-time revenue analytics, and transaction verification logs.

## Tech Stack & Infrastructure Specifications

| Component | Technology & Framework Specification |
| --- | --- |
| Backend Gateway | FastAPI (Python 3.11+), Uvicorn, AsyncHTTPSession, Pydantic v2 |
| Blockchain SDK | stellar-sdk (Python), @stellar/stellar-sdk (JS/TS), Soroban RPC Client |
| Cache & Replay Guard | Redis 7.0 (Async redis-py) for nonces, rate limits, and payment sessions |
| Database & ORM | PostgreSQL, SQLAlchemy 2.0 (AsyncIO), Alembic database migrations |
| Merchant Frontend | Next.js 14 (App Router), React, TailwindCSS, Lucide-React, Freighter Wallet SDK |

# 3. Step-by-Step AI Agent Execution Plan

To build StellarPayWall autonomously, the AI coding agent should execute the implementation in 6 sequential phases. Each phase introduces verified modular components, complete with unit tests and documentation.

### Phase 1: Base Repository Scaffolding

Initialize FastAPI boilerplate, Pydantic models, directory layout (`stellarpaywall/`), Alembic migrations, Docker Compose (Postgres + Redis), and CI configuration.

### Phase 2: HTTP 402 Protocol & Middleware

Implement the core FastAPI middleware (`stellarpaywall/middleware/paywall.py`) to parse headers, calculate dynamic endpoint fees, and issue standard 402 challenge responses.

### Phase 3: Horizon & Soroban Verifier Service

Develop async background service (`stellarpaywall/services/payment_verifier.py`) to query Horizon RPC for transaction status, memo hashes, and asset transfers.

### Phase 4: Redis Replay Guard & Session Storage

Build nonce tracking layer (`stellarpaywall/cache/replay_guard.py`) to ensure transaction hashes cannot be re-used across multiple requests.

### Phase 5: Client SDK Development

Create lightweight SDK wrappers for TypeScript (`sdks/typescript/`) and Python (`sdks/python/`) that handle automatic HTTP 402 payment signing and retry logic.

### Phase 6: Merchant Dashboard & CI/CD Pipeline

Build the Next.js merchant portal for API key generation and configure GitHub Actions CI running `ruff` linting and `pytest` coverage enforcement.

# 4. Master 10-Issue Maintainer Backlog (Drips Wave 10)

To meet Drips Wave maintainer approval criteria, the issue tracker must contain structured, well-scoped tasks explicitly categorized by point complexity tiers (Trivial: 100 pts, Medium: 150 pts, High: 200 pts). Below are the 10 pre-written GitHub issues to be published to the repository.

## Issue #1: [Trivial (100 Points)] Add OpenAPI / FastAPI Metadata Tags & Detailed Docstrings to Paywall Routes

Target File: stellarpaywall/routers/paywall.py

Requirements: Enhance OpenAPI documentation with tags, summary descriptions, and response examples for HTTP 402, 200, and 422 codes.

Acceptance Criteria: All endpoints in `paywall.py` display structured documentation at `/docs`, with zero missing query parameter descriptions.

## Issue #2: [Trivial (100 Points)] Implement Exponential Backoff & Retry Logic for Horizon RPC Client

Target File: stellarpaywall/services/horizon_client.py

Requirements: Wrap Horizon HTTP calls with an async retry policy handling 429 (Rate Limit) and 503 errors using `tenacity`.

Acceptance Criteria: Client retries up to 4 times with exponential jitter before raising a typed `HorizonConnectionError`. Unit tests verify retry counts.

## Issue #3: [Medium (150 Points)] Build Async Horizon Path Payment & Token Transfer Verifier

Target File: stellarpaywall/services/payment_verifier.py

Requirements: Create an async verification module that verifies payment transactions against source accounts, asset trustlines, and destination addresses.

Acceptance Criteria: `verify_payment(tx_hash, expected_amount, destination)` correctly returns `True` for valid Horizon payments and `False` for invalid/unconfirmed transactions.

## Issue #4: [Medium (150 Points)] Develop Redis Nonce Ledger & Replay Prevention Middleware

Target File: stellarpaywall/middleware/replay_guard.py

Requirements: Build Redis caching layer that logs used Stellar transaction hashes with configurable TTLs to prevent transaction replay attacks.

Acceptance Criteria: Submitting the same transaction hash twice returns an HTTP 400 'Transaction already spent' error. Test coverage > 95%.

## Issue #5: [Medium (150 Points)] Build Pytest Async Integration Test Suite for Paywall Gateway

Target File: tests/test_paywall_gateway.py

Requirements: Implement comprehensive async pytest suite covering HTTP 402 challenges, valid payment responses, and invalid transaction edge cases.

Acceptance Criteria: `pytest` executes cleanly with > 90% code coverage across all core routers and middleware.

## Issue #6: [Medium (150 Points)] Build Next.js Tailwind Merchant API Key & Paywall Analytics Component

Target File: frontend/components/MerchantAnalytics.tsx

Requirements: Create a responsive React component displaying total revenue (XLM/USDC), active API keys, and endpoint call volumes.

Acceptance Criteria: Component renders clean Tailwind charts with mock/live API data and zero console warnings.

## Issue #7: [High (200 Points)] Implement HTTP 402 Protocol Negotiator & Dynamic Price Estimator

Target File: stellarpaywall/core/http402.py

Requirements: Develop dynamic pricing logic that calculates endpoint costs based on compute load, payload size, or query complexity.

Acceptance Criteria: Middleware attaches dynamic `WWW-Authenticate: Stellar asset="XLM", amount="0.05"` headers based on route decorators.

## Issue #8: [High (200 Points)] Develop Soroban Asset Contract (SAC) Token Payment Verifier

Target File: stellarpaywall/services/soroban_verifier.py

Requirements: Extend payment verifier to validate Soroban smart contract invocations and SAC token transfers via Soroban RPC `getTransaction`.

Acceptance Criteria: Gateway successfully verifies SAC USDC transfers on Soroban testnet/mainnet with full event log parsing.

## Issue #9: [High (200 Points)] Develop Multi-Language Client SDK Packages (TypeScript & Python)

Target File: sdks/typescript/ & sdks/python/

Requirements: Build client SDKs that wrap standard `fetch`/`requests` calls, intercept HTTP 402 responses, auto-sign Stellar payments, and retry transparently.

Acceptance Criteria: TypeScript SDK compiles clean `.d.ts` types; Python SDK passes `mypy --strict`. Both publish cleanly to mock registries.

## Issue #10: [High (200 Points)] Implement Automated GitHub Actions CI/CD Pipeline with Coverage Enforcement

Target File: .github/workflows/ci.yml

Requirements: Configure GitHub Actions workflow to run `ruff` linting, `mypy` type checks, and `pytest` with 90% coverage enforcement on push/PR.

Acceptance Criteria: CI workflow passes consistently on GitHub, blocking unformatted or untested PRs automatically.

# 5. Governance, CI/CD, and Drips Approval Checklist

To ensure seamless approval upon applying to the Stellar Wave Program, the repository must strictly comply with Drips open-source governance guidelines.

Repository includes full governance files: `MAINTAINERS.md`, `CONTRIBUTING.md`, `SECURITY.md`, `LICENSE` (MIT).

Repository commit history shows consistent development activity (20+ initial setup commits) rather than an empty shell.

Issue backlog contains at least 10 open issues tagged with explicit complexity tiers (`Trivial`, `Medium`, `High`).

README.md features live API documentation links, architecture diagrams, and complete local setup instructions.

GitHub Actions CI workflow actively passes linting and test coverage checks on all pull requests.